Project Planning Phase

| Project Name | Freelance Finder (Linklance) |
| --- | --- |
| Team Member | Manasi Badgujar |

Product Backlog and Sprint Schedule

| Sprint. | Epic / Functional Requirement | User Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Access Control | USN-1 | As a user (client/freelancer), I can register and log in securely. | 5 | High |
|  |  | USN-2 | As a logged-in user, I am redirected to a dashboard and remain logged in until logout. | 3 | High |
|  |  | USN-3 | As a user, I cannot access protected pages by modifying the URL without authentication. | 4 | High |
| Sprint-2 | Job / Project Posting & Browsing | USN-4 | As a client, I can post a freelance project.. | 5 | High |
|  |  | USN-5 | As a freelancer, I can browse and filter projects.. | 4 | High |
|  |  | USN-6 | As a freelancer, I can view project details. | 3 | Medium |
| Sprint-3 | Application & Messaging | USN-7 | As a freelancer, I can apply for projects.. | 4 | High |
|  |  | USN-8 | As a user, I can send and receive messages.. | 5 | High |
|  |  | USN-9 | As a user, I receive notifications for applications and messages. | 3 | Medium |
| Sprint-4 | Admin Management | USN-10 | As an admin, I can view all registered users. | 3 | High |
|  |  | USN-11 | As an admin, I can delete users and admins except myself. | 4 | High |
|  |  | USN-12 | As an admin, I can view unassigned projects. | 3 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 3 Days | 5 Dec 2025 | 7 Dec 2025 | 12 | 7 Dec 2025 |
| Sprint-2 | 12 | 3 Days | 8 Dec 2025 | 10 Dec 2025 | 12 | 10 Dec 2025 |
| Sprint-3 | 12 | 2 Days | 11 Dec 2025 | 12 Dec 2025 | 12 | 12 Dec 2025 |
| Sprint-4 | 10 | 2 Days | 13 Dec 2025 | 15 Dec 2025 | 10 | 15 Dec 2025 |